**LockedMe Project**

**Mohamed Zagre**

Specification:

The Application we are about to build is a command line App design for users need to add, search and delete files. The options provided should be straight forward allowing users to easily perform theirs desire task. Files must be displayed in ascending order for more simplicity.

Duration: 15 working days or 3 Weeks

Type: Agile Scrum framework

Sprint Duration: 1 Week

Sprint 1:

* Display Welcome message
* Add developer details.
* List Main Menu Options
* Work on option1 listing files in ascending order.
* Work on Option3, Exiting the App when the user is done.

Sprint 2:

* Work on Option2 functionalities allowing the user to :
  + - Add File
    - Delete File

Sprint 3:

* Work on Searching File
* Work on completing the last feature in Option 2 to navigate back to the Main Menu.